# Pokhara International Airport Corruption Scandal (Nepal)

Summary: The construction of the Pokhara International Airport – a flagship infrastructure project in Nepal financed by a Chinese loan – has become one of Nepal’s largest corruption scandals. Over a decade of planning and building, costs were deliberately inflated by over 40% through collusion between Nepali officials and the Chinese contractor, China CAMC Engineering. Investigations have uncovered massive procurement irregularities, misuse of funds, and substandard work. In late 2025, Nepal’s anti-graft agency charged 55 individuals (including former ministers and secretaries) and the Chinese firm in connection with this fraud[1][2]. The case highlights serious governance failings in Nepal’s public procurement and the lack of accountability in projects under China’s Belt and Road Initiative (BRI).

## Background and Timeline of Events

Pokhara International Airport in Pokhara, Nepal, as seen during its construction phase (mid-2022). The airport was conceived decades ago and finally inaugurated in January 2023, but soon became mired in a corruption scandal.

- 1971: Initial concept for a new international airport in Pokhara was conceived, but the project stalled due to political turmoil and other delays[3].

- 2008: The plan was revived and formally proposed by Nepal’s government[4]. Feasibility studies commenced, designating it a “national pride” project to prioritize development.

- 2011: A secret Memorandum of Understanding came to light, in which then-Finance Minister Barsha Man Pun privately agreed to support China CAMC Engineering’s bid for the airport contract. The MoU (signed without broader approval) was later scrapped amid public criticism[5].

- 2012: An international bidding was held for the project. All bidders were pre-approved Chinese companies (per China Exim Bank’s financing conditions). China CAMC Engineering unexpectedly offered the lowest bid of $305 million, which was far above Nepal’s own estimate (~$170 million)[6]. This raised suspicions that the process was tilted in favor of Chinese firms and inflated costs.

- 2014: After objections from regulators and observers, a Nepali government panel intervened. It recommended capping the cost at $215.96 million, and this figure was adopted in a revised contract[7]. The contract was awarded to China CAMC Engineering under a government-to-government framework, bypassing open tender in the name of national interest[8]. Notably, the contract was signed before a Detailed Project Report (DPR) was prepared, an inversion of standard procedure[9].

- 2016: Nepal and China’s Exim Bank signed a loan agreement to finance the project as a turnkey endeavor worth $216 million[10]. The loan terms were 25% interest-free and 75% at 2% annual interest over 20 years, and mandated the use of Chinese contractors and materials[11][12]. This tied the project closely to Chinese BRI financing conditions.

- 2017: Formal construction broke ground under CAMC’s execution. Over the next years, construction progressed but with frequent extensions and little transparency. Nepal’s Civil Aviation Authority (CAAN) largely relied on CAMC’s self-reported progress and cost estimates[13][14].

- 2022: Construction was completed in late 2022, behind schedule and over budget. The final cost recorded was about NPR 22 billion (up from an initial estimate of NPR 12–14 billion)[15][16]. Crucially, auditors later found that several contracted works were not fully carried out despite payments (e.g. fuel storage facility, heating systems)[17].

- Jan 1, 2023: The airport was inaugurated with great fanfare by then-Prime Minister Pushpa Kamal Dahal (Prachanda)[18][4]. It was touted as a milestone to boost tourism in western Nepal and relieve congestion at Kathmandu’s airport. However, no regular international flights commenced. (By early 2025, only an occasional charter to Lhasa was operating[19].)

- Mid 2023: Nepal attempted to operationalize the airport. In June 2023, the first international charter flight (Sichuan Airlines) landed with Chinese delegates for a sporting event[20]. Nevertheless, airlines remained hesitant due to technical issues (radar calibration, short runway) and lack of air routes from India[21][22]. Nepal requested new air corridors from India, but approvals were pending, limiting the airport’s viability[23].

- Oct 2023: An investigative report by The New York Times exposed serious issues in the airport’s construction. It found the project costs were deliberately inflated and corners cut in design and safety features[24]. A consultant noted Nepal had likely been charged “at least double” the fair market cost due to lack of oversight[25]. For example, local rainfall and soil conditions were ignored (raising flood risks), and key works were left incomplete[24]. The NYT also reported that CAMC evaded about $16 million in taxes that it was contractually obliged to pay[17]. These revelations heightened public scrutiny.

- Nov 2023: Nepal’s Commission for the Investigation of Abuse of Authority (CIAA) – the anti-graft agency – officially opened an investigation into the Pokhara Airport project[26]. The project’s designation as a “national pride” project had previously shielded it from scrutiny, but mounting evidence spurred action.

- 2024: Throughout 2024, investigators gathered documents and witness statements. A Public Accounts Committee subcommittee in Parliament conducted its own inquiry, while CIAA seized project files for forensic audit[27][28]. (It later emerged that the CIAA had taken possession of key documents as early as 2022, but progress was slow[29].) Meanwhile, the airport saw minimal usage; Nepali airlines mostly stuck to the old Pokhara domestic airport due to logistical convenience[30].

- April 2025: A report by the House Public Accounts Committee (PAC) subcommittee was tabled in Parliament, revealing “massive corruption” in the project[31][32]. The committee, led by MP Rajendra Lingden, concluded that irregularities worth ~NPR 14 billion (≈ $106 million) had occurred[33][34]. It detailed extensive procurement fraud, cost inflation, and collusion (summarized in later sections). The PAC urged swift action, recommending suspension of officials like CAAN’s Director General and further investigation of all involved[35].

- Sept 2025: Nepal was rocked by large youth-led anti-corruption protests, unrelated to just the airport but fueled by public anger over systemic graft. These “Gen-Z” demonstrations turned violent and resulted in dozens of deaths[36][37]. The unrest forced Prime Minister K.P. Sharma Oli to resign. In an unprecedented move, former Chief Justice Sushila Karki was appointed interim Prime Minister to oversee reforms and new elections[36]. This political earthquake underscored the public’s demand for accountability and created an environment empowering agencies like the CIAA to act decisively.

- Dec 2025: After nearly two years of investigation, the CIAA filed a comprehensive charge-sheet at the Special Court in Kathmandu, marking it as Nepal’s largest corruption case in history. 55 defendants were charged – including a Chinese state firm and dozens of high-ranking Nepali officials – for illegally inflating the Pokhara Airport’s cost by over $74 million[2][1]. The Special Court began summoning the accused, though trials in Nepal can take years to conclude[38][39].

## Procurement Irregularities and Bidding Process

The procurement process for the airport was highly irregular and violated Nepal’s Public Procurement Act[9][8]. Several key deviations and red flags include:

- No Competitive Bidding: Instead of a normal open tender, the project was awarded via a government-to-government deal with China. Nepal’s cabinet designated the airport a “national pride project” under special conditions, which was later criticized as a pretext to bypass transparency and competition[8]. In effect, only Chinese contractors vetted by the Chinese lender were allowed to bid in 2012, undermining fair competition[6].

- Contract Before DPR: In an extreme breach of procedure, the construction contract was signed before a Detailed Project Report was prepared or approved[9]. China CAMC Engineering was allowed to submit the DPR after winning the contract, essentially letting the contractor define its own scope of work, budget, and timeline without independent oversight[40][13]. This reversed the normal order (feasibility study → design → tender) and enabled cost manipulation.

- Self-Determined Costs: With no third-party cost verification, CAMC’s submitted plan became the basis for the project. CAMC effectively dictated the project cost – initially proposing $305M, later settling at $216M after controversy – and no independent expert or consultant was empowered to vet these figures[6][7]. In fact, oversight budgets were slashed: a consulting budget of $2.8 million was cut to just $10,000, leaving Nepal with almost no capacity to supervise the contractor[41][42].

- Tied Loan Conditions: The Chinese EXIM Bank loan came with conditions that all major works, equipment, and services be procured from Chinese sources[12]. Nepal had little say in sourcing. Many equipment items (e.g. runway lights, navigation systems) were significantly overpriced – up to 300% above market value – but Nepal was obligated to accept CAMC’s specifications and vendors[12][43]. This arrangement inflated costs and crowded out any local or alternate suppliers.

- Turnkey Contract Favoring Contractor: The project was executed as a turnkey contract, meaning CAMC took full control of design and construction, handing over a completed facility to Nepal. However, Nepal’s agencies failed to enforce contractual safeguards. Deadlines were extended without penalties, and quality control was lax[44]. Notably, the Chinese firm even acquired the Nepali consultant (IPPR International Engineering) that was supposed to supervise quality, creating a blatant conflict of interest[45].

In summary, the procurement phase was marked by opacity and collusion. Standard checks and balances were disregarded, allowing the contractor to “write the rules” and then break them with impunity[46]. This set the stage for the large-scale corruption that followed.

## Cost Inflation and Corruption Details

Once the contract was underway, evidence shows that project costs were deliberately inflated and public funds misused through various fraudulent means. Key examples of corruption and misconduct include:

- Inflated Contract Value: Investigators found that Nepali officials and CAMC padded the project cost to about $244 million from an initial $170 million estimate – roughly a 44% inflation[47]. By February 2024, Nepal had paid CAMC approximately $224.8 million, of which $74.3 million is considered losses from overvaluation and fraudulent billing[48]. The CIAA charge-sheet accuses the Nepali-Chinese team of using fake invoices, overbilling, and substandard materials to jack up expenses[1][49].

- Ghost Services and Works Not Done: The parliamentary probe uncovered that CAMC was paid for several items never properly executed. For example, $5.5 million was paid for soil transport that never occurred[50]. Similarly, $10.65 million was paid for airport drainage construction and $4.44 million for soil compaction, but these works were either not done or done below standard[51]. A fuel storage facility and a heating/ventilation system were listed as “completed” and paid for, yet had not been built at all as of 2023[17].

- Runway and Design Deviations: The contract stipulated the runway’s elevation to be 2,674–2,677 feet above sea level, but the completed runway was at 2,636 feet, significantly lower than agreed[50]. This deviation could have safety implications (flood risk) and suggests negligent execution. Additionally, CAMC failed to complete critical earthworks – a New York Times investigation noted they left excavation/refilling incomplete on the runway, potentially compromising its integrity[17].

- Overpriced Equipment: Major systems were procured at grossly inflated prices. The air traffic control radar, navigational aids, and lighting systems were purchased at 2–3 times higher cost than global averages[52][53]. Despite paying premium prices (using loan money), some of these systems were non-functional or substandard upon installation. For instance, the radar system could not be calibrated and sat unused for months after inauguration[54][55]. Such overpricing strongly indicates kickbacks or collusion in procurement.

- Tax Evasion and Exemptions: Although the contract clearly stated the contractor must pay applicable taxes and duties, CAMC was granted tax exemptions worth NPR 2.2 billion (≈ $16–18 million) during construction[56][57]. Essentially, the Nepali authorities waived taxes that the public treasury should have received, benefiting the contractor. Moreover, CAMC allegedly evaded $16 million in taxes it was obligated to pay[17], suggesting complicity of officials in overlooking tax dues.

- Collusion via “Expert” Committees: A notable facet of the scam was the role of a so-called independent review committee. Three professors from Tribhuvan University’s engineering institute were commissioned to review project costs – they produced a “technically baseless” report recommending raising the cost to $230 million[58]. CIAA investigators found the committee was instructed to rubber-stamp the inflated cost quickly “without access to necessary documents”, essentially providing a fig-leaf of justification[59]. CAMC and officials then used this report to approve the bloated contract of $244 million[48]. This indicates academic fraud and bribery extending into the oversight mechanisms.

These corrupt practices caused a loss estimated at NPR 8–14 billion to the Nepali state[60][32]. They also resulted in a technically flawed airport: many systems weren’t up to standard or operational, and the facility could not attract airlines, turning it into a white elephant[61][55]. The scandal thus encompasses both financial corruption and gross mismanagement, endangering the project’s viability.

## Key Actors Involved

Multiple actors – across government, regulatory agencies, and the contractor – were involved in the Pokhara Airport fraud. The web of responsibility spans from high-level politicians to technical officials and corporate executives:

- Chinese Contractor (CAMC Engineering Co. Ltd.): As the project’s main contractor, China CAMC (a subsidiary of state-owned Sinomach) is at the center of the scandal. CAMC’s project leadership allegedly dictated terms from the start, exploited the lack of oversight, and engaged in overbilling[13][46]. The CIAA’s charges name CAMC itself as a defendant, alongside two top executives: Chairman Wang Bo and Regional General Manager Liu Shengcheng[62]. The firm’s practices – such as preparing its own DPR, sourcing only from Chinese suppliers at high prices, and acquiring the supervision consultant – point to willful misconduct and collusion in graft[52][45].

- Civil Aviation Authority of Nepal (CAAN): CAAN was the implementing agency overseeing the airport. The Director Generals of CAAN during the project period are heavily implicated. Notably, Pradeep Adhikari, the CAAN DG (suspended in 2023 due to another case), is charged with abusing authority and colluding with CAMC[63][64]. Two former CAAN DGs – Sanjeev Gautam and Rajan Pokharel – who were in office during earlier phases, are also under investigation for failing to enforce standards and possibly facilitating irregularities[35]. Several CAAN board members and project officials have been named as well, including Madan Kharel, Mukti Narayan Paudel, Jyoti Adhikari, Manoj Karki, and Phurwa Chhiring Sherpa[65][66]. These individuals were responsible for project decisions, contract management, and payments.

- Government Ministers: Five former ministers of Nepal are charged for their role in approving and enabling the inflated contract[67][64]. They span tourism, aviation, and finance portfolios over the years:

- Ram Sharan Mahat – Former Finance Minister (and influential leader in Nepali Congress). He was involved in the 2014–2016 phase when the loan agreement was signed and is accused of endorsing the high-cost contract[64].

- Post Bahadur Bogati – Former Tourism Minister (now deceased) who had pushed the airport project; charged posthumously for decisions under his tenure[64].

- Bhim Prasad Acharya – Former Minister (and later a provincial Chief Minister); allegedly involved in pushing through cost escalations[64].

- Deepak Chandra Amatya – Former Minister (Civil Aviation or Tourism) implicated in contract irregularities[64].

- Ram Kumar Shrestha – Former Minister, also charged for involvement in the corruption[64]. These politicians are accused of abusing their authority by green-lighting contracts and payments without due diligence, and in some cases possibly receiving benefits from the deal.

- Senior Bureaucrats (Secretaries): At least 10 former secretaries (top civil service officials) are among the accused[68][69]. The charge-sheet specifically names Sushil Ghimire, Madhukar Marasini, Suman Prasad Sharma, Surya Prasad Acharya, Suresh Man Shrestha, Bhesh Raj Sharma, among others[65][66]. These officials served in ministries like Tourism, Finance, or National Planning and were part of project steering committees or loan negotiations. They are alleged to have approved inflated estimates, granted unwarranted tax breaks, or ignored procurement law in the interest of expediency (or under political pressure).

- Consultants/Experts: Three Nepali engineering professors (Rabindra Nath Shrestha, Santosh Kumar Shrestha, and Surya Gyawali) who sat on the 2017 cost review committee have been implicated for signing off on unjustified cost increases[58]. By producing a misleading report to raise the budget, they effectively aided the collusion. Additionally, the Chinese-appointed consultant IPPR International Engineering (ostensibly hired for quality control) acted in CAMC’s interest – notably, CAMC acquired IPPR midway, nullifying independent oversight[45]. Allegations emerged that IPPR falsified staff credentials and did little to check CAMC’s work[45].

- Others: Interestingly, even a former Supreme Court registrar is listed among the accused[70], possibly due to a prior role in government or as a legal advisor in the contract process. This underlines the breadth of the network involved. Furthermore, the Ministry of Finance as an institution is criticized for not providing all documents requested by investigators, hinting at institutional reluctance to expose the full extent of irregularities[34].

In sum, the actors in this scandal form a “nexus” of corrupt collaboration[71] – involving bureaucrats, contractors, and politicians. This reflects a known pattern in Nepal (and other countries) where big infrastructure projects become cash cows for elites through kickbacks and collusion. The Pokhara Airport case starkly exposed how each of these actors failed the public interest.

## Investigations and Findings

The corruption came to light through layered investigative efforts: - Parliamentary Probe (PAC Subcommittee): Responding to public outcry, the Public Accounts Committee of Parliament formed a subcommittee to audit the project. Their extensive inquiry (completed by April 2025) confirmed 11 categories of irregularities[72]. The PAC report quantified the loss at about NPR 14 billion and labeled Pokhara Airport “one of the largest corruption scandal in Nepali history”[34]. Key findings from the PAC (many detailed earlier) included: payments for unexecuted works, elevation and design breaches, misuse of tax waivers, and systematic cost inflation. The committee unequivocally held CAAN leadership accountable for failing to safeguard public funds[35]. It recommended immediate suspension of CAAN’s DG (Pradeep Adhikari) and investigations into former CAAN heads and ministry officials[35]. The PAC also flagged the procedural violation of contract-before-DPR and lack of feasibility studies as root causes[73][74]. These findings were disseminated to all lawmakers, intensifying pressure on anti-graft bodies to act[16].

- CIAA Investigation: The Commission for Investigation of Abuse of Authority, Nepal’s constitutional anti-corruption watchdog, took up the case following the PAC report and earlier suspicions. The CIAA had actually begun collecting evidence earlier – it seized documents in 2023 on PAC’s directive[29] – but moved slowly until the political shake-up in late 2025 cleared the path for assertive action[75][36]. The CIAA deployed technical experts to review contracts, audit payments, and trace decision-making. It coordinated with the Auditor General and sought international help to verify prices. By late 2025, the CIAA concluded that a criminal conspiracy to defraud the state had taken place. On December 7, 2025, the CIAA filed its charge-sheet at the Special Court, calling it “one of the largest corruption cases in Nepal’s aviation history”[76]. The filing accuses the 55 individuals (and CAMC) of financially harming the state by NRs 8.36 billion (≈ $74 million) through collusive cost escalation[1][77]. It seeks recovery of this amount from each defendant as fines[78][79] – a draconian penalty reflecting the magnitude of the offense.

- Key Evidence: The CIAA’s case is built on evidence such as internal correspondence, contract amendments, bank payment records, and expert analyses. For example, it documented the timeline of cost revisions, showing how an estimate of $170M was inflated to contract value $244M without technical basis[47]. Payment ledgers revealed that by 2024 nearly $225M had been paid out, well above the original loan sum (implying additional funds or overdrawn loan)[48]. Investigators also recorded statements from committee members who admitted they were pressured to justify higher costs quickly, corroborating the collusion narrative[59]. Physical inspections at the site (and the NYT’s on-ground reporting) provided proof of works left incomplete or equipment lying idle, contradicting the paid invoices[17][54].

- Legal Proceedings: After the CIAA’s filing, the Special Court in Kathmandu began processing the case. As of December 2025, the court issued notices to all accused to appear and provide written statements[80]. Two high-profile accused (Pradeep Adhikari and Murari Bhandari of CAAN) were already in judicial custody for a separate case (a scandal involving a helipad construction) and would be tried in the airport case as well[64]. The Special Court’s assistant spokesperson indicated that hearings would commence after defendants respond, but given Nepal’s legal pace, a final verdict could take months or years[81][39]. The CIAA has reportedly prepared three separate charge-sheets related to Pokhara Airport, possibly to tackle different aspects or periods of the project[82].

- Accountability Measures: In the interim, some administrative actions have been taken. The government suspended officials named in the PAC report (such as CAAN’s DG)[35]. By the time of the CIAA charge, many accused had left office – some retired, some promoted elsewhere. The fallout nonetheless has tarnished reputations: for instance, Madhukar Marasini, one accused ex-secretary, was serving as Nepal’s Finance Secretary in 2025 and faced removal after charges were filed. Politically, the scandal added momentum to anti-corruption rhetoric in the run-up to the March 2026 general elections, with parties vowing stricter oversight of BRI projects.

## Current Status and Implications

As of end-2025, the Pokhara International Airport stands as a cautionary tale of infrastructure ambition gone awry:

- Operational Status: The airport is open but vastly underutilized. Despite being “international,” it has struggled to attract scheduled foreign flights[19]. Nearly two years after inauguration, no major airline has regular service there. One weekly flight by a Nepal-China joint venture airline to Lhasa was the only international link, alongside a few charters[19]. Domestic carriers mostly prefer the older Pokhara airport downtown. The new airport’s state-of-art radar and navigation equipment largely sit idle, some still not fully functional[55]. The runway’s length (2,500 m) allows narrow-body jets but is marginal for heavier long-hauls, limiting its appeal[83]. In essence, Pokhara got a shiny new airport but little economic return so far, while the loan meter ticks.

- Debt Burden: Nepal now owes China’s Exim Bank about $216 million in loan principal, plus interest, for this project[84][11]. With meager revenue from the airport, repaying this debt is a challenge. By 2025, Nepali officials openly feared the airport could become a “debt trap”[85]. The government even appealed to China to convert the loan into a grant[86]. In August 2025, Prime Minister Oli formally requested debt relief, and reportedly raised the issue with President Xi Jinping in November[86]. However, no agreement was reached, and Nepal remains liable for the full amount. The case thus exemplifies the financial risks of Chinese-funded projects that overrun costs and underperform.

- Legal Outlook: The corruption case is poised to move forward under heightened public attention. Given its scale, the Special Court may choose to fast-track hearings. If convicted, the accused face not only jail terms under anti-graft laws but also the enormous fines (NPR 8.36 billion each) sought by CIAA[79]. Observers note, however, that Nepal’s judiciary is slow and high-profile corruption cases often drag on[39]. Some defendants could potentially abscond or use political influence to delay proceedings. The interim government under Sushila Karki has signaled support for letting the CIAA and courts work independently[75]. The ultimate test will be whether convictions are secured and assets recovered, or if the case falters over time.

- Governance Reforms: The scandal has ignited debate on reforming public procurement and oversight. There are calls to strengthen the Public Procurement Act to close loopholes that allowed “government-to-government” deals without competition[8]. Experts advocate for mandatory independent DPR and cost reviews before signing big contracts, especially with foreign loans[40][87]. The case also underscores the need for transparency in BRI or bilaterally-funded projects – Nepal’s experience shows that opaque deals can compromise national interest. As a result, future projects may face tougher scrutiny; for instance, citizens now demand that large infrastructure contracts (be it airports, dams, or highways) be awarded through open bidding and have robust monitoring to prevent another Pokhara-type fiasco.

- Public Sentiment: Locally in Pokhara, initial excitement for the international airport has given way to disillusionment. The project was a product of locals’ long fight to get an international gateway[88]. Now, seeing it mired in scandal, many lament that “We demanded an airport, not an opportunity for someone to pocket money”[89]. Nationally, the case became a symbol of how corruption undercuts development. The 2025 youth protests, in which dozens lost their lives, underscore how high the stakes have become in the public’s quest for accountability[36][37]. This scandal, therefore, is not just about one airport – it has fed into a larger movement pressing for good governance in Nepal.

Conclusion: The Pokhara International Airport fraud spans a timeline from lofty vision to troubled reality. It reveals how weak governance, when exploited by vested interests, can turn a vital development project into a conduit for corruption. The ongoing legal proceedings will be a landmark test for Nepal’s commitment to accountability. Regardless of the court outcome, the case has already prompted Nepal to re-examine how it undertakes large projects, especially with foreign partners, to ensure transparency and public interest are not sacrificed.

Sources:

- Nepal News (2025). “Pokhara International Airport Scandal: Uncovering Foul Play in China-Loaned BRI Project.”[18][9][12]

- Republica (2024). “Cost Doubled, Accountability Delayed.”[63][4]

- The Print (2025). “Pokhara airport project: Nepal’s anti-graft body charges Chinese firm in ‘largest corruption case’.”[1][6]

- Reuters (2025). “Nepal charges 55 officials, Chinese firm in airport graft case.”[2][47]

- Mathrubhumi (2025). “Nepal uncovers one of its largest corruption scandals; finds itself in Chinese net.”[33][50]

- The Himalayan Times (2025). “CIAA moves to file charges… in Pokhara International Airport corruption case.”[64][65]

- Associated Press (2025). “55 people and Chinese company charged with corruption over Nepal airport.”[37][90]

- Wikipedia. “Pokhara International Airport – Controversy.”[24][85]

[1] [3] [5] [6] [7] [11] [17] [19] [48] [49] [58] [59] [62] [67] [70] [78] [82] [86] Pokhara airport project: Nepal’s anti-graft body charges Chinese firm in ‘largest corruption case’

https://theprint.in/world/pokhara-airport-project-nepals-anti-graft-body-charges-chinese-firm-in-largest-corruption-case/2800788/

[2] [36] [38] [47] [77] [79] [80] [81] Nepal charges 55 officials, Chinese firm in airport graft case, officials say | Reuters

https://www.reuters.com/world/asia-pacific/nepal-charges-55-officials-chinese-firm-airport-graft-case-officials-say-2025-12-09/

[4] [15] [27] [28] [29] [60] [63] [68] [71] [75] [88] [89]  Cost Doubled, Accountability Delayed - myRepublica - The New York Times Partner, Latest news of Nepal in English, Latest News Articles | Republica

https://myrepublica.nagariknetwork.com/news/cost-doubled-accountability-delayed-83-58.html

[8] [9] [12] [13] [14] [18] [21] [22] [23] [30] [31] [40] [43] [44] [46] [52] [53] [54] [55] [73] [74] [83] [84] [87] Nepal News | Nepal's First Online News Portal

https://english.nepalnews.com/s/explainers/pokhara-international-airport-scandal-uncovering-foul-play-in-china-loaned-bri-project/

[10] [64] [65] [66] [69] [76] CIAA moves to file charges against 55 individuals, including former ministers and secretaries in Pokhara International Airport corruption case - The Himalayan Times - Nepal's No.1 English Daily Newspaper | Nepal News, Latest Politics, Business, World, Sports, Entertainment, Travel, Life Style News

https://thehimalayantimes.com/nepal/ciaa-moves-to-file-charges-against-55-individuals-including-former-ministers-and-secretaries-in-pokhara-international-airport-corruption-case

[16] [32] [33] [34] [35] [41] [42] [45] [50] [51] [56] [57] [61] [72] Nepal uncovers one of its largest corruption scandals; finds itself in Chinese net

https://english.mathrubhumi.com/news/world/nepal-corruption-scandal-pokhara-international-airport-c966376d

[20] [24] [25] [26] [85] Pokhara International Airport - Wikipedia

https://en.wikipedia.org/wiki/Pokhara_International_Airport

[37] [39] [90] 55 people and Chinese company charged with corruption over Nepal airport | AP News

https://apnews.com/article/nepal-china-corruption-airport-c112cb659a00efd348ea270f97f1e861